API LENS

Pre-Deployment Readiness Report v2

Dodo Payments (MoR) • Deploy Checklist • Platform Recommendation

March 19, 2026

STATUS: NOT READY FOR PRODUCTION

Overall Completion: ~50% | Payment Provider: Dodo Payments (Merchant of Record)

# 1. Executive Summary

The API Lens codebase has a solid UI shell across 8 dashboard pages, working Supabase Auth, security headers, Sentry instrumentation, and a CI pipeline. Server actions, TanStack Query hooks, and Resend email integration have been added.

Several critical systems remain incomplete: the Trigger.dev sync pipeline is stub code, rate limiting is defined but not enforced, RLS policies are overly permissive, 5 provider adapters are missing, and the payment system needs to be rewired from Razorpay to Dodo Payments.

Payment provider has been changed from Razorpay to Dodo Payments, which acts as a Merchant of Record. This eliminates the need for a multi-provider setup (Razorpay + Paddle) and handles global tax compliance (VAT, GST, sales tax) across 190+ countries automatically. Dodo also provides native discount/promo code management via API and dashboard.

| Component | Status | Details |
| --- | --- | --- |
| Backend Server Actions | DONE | All 7 action files with Zod validation |
| Backend API Routes | PARTIAL | Cron routes exist; webhook route needs rewrite for Dodo |
| Frontend Hooks & Providers | DONE | TanStack Query hooks, PostHog, QueryClient all mounted |
| Frontend Pages | PARTIAL | 5 of 8 main pages done; missing detail pages and marketing pages |
| UI Components (shadcn) | DONE | 12 components installed and functional |
| Encryption (AES-256-GCM) | DONE | Envelope encryption with key derivation |
| RLS Policies | BLOCKER | 4 policies use 'with check (true)' — any user can insert fake data |
| Rate Limiting | NOT STARTED | checkRateLimit() defined but never called |
| Trigger.dev Sync Engine | BLOCKER | Entire pipeline is TODO stubs |
| Provider Adapters | PARTIAL | 2 of 7 (OpenAI, Anthropic). 5 missing. |
| Dodo Payments | NOT STARTED | Razorpay SDK present but needs full replacement with Dodo |
| Discount / Promo Codes | NOT STARTED | Will use Dodo native discount API (no custom DB needed) |
| Resend Email | DONE | Client + templates implemented |
| CI/CD Pipeline | DONE | GitHub Actions: lint → type-check → build → test |
| handle_new_user() Trigger | NOT STARTED | Signup creates no company row |
| Environment Config | DONE | .env.example complete, env.ts validates with Zod |

# 2. Critical Blockers — Must Fix Before Deploy

| ID | Issue | Impact | Est. Effort |
| --- | --- | --- | --- |
| BLOCKER-1 | Trigger.dev Sync Pipeline | trigger/sync.ts is entirely TODO. Dashboard never auto-updates. Core value proposition broken. | 5–7 days |
| BLOCKER-2 | handle_new_user() Trigger | No company row on signup. RLS returns empty for new users. App appears blank. | 2–4 hours |
| BLOCKER-3 | RLS Policy Fixes | 4 policies use 'with check (true)'. User A can insert/read User B data. | 4–6 hours |
| BLOCKER-4 | Rate Limiting | checkRateLimit() defined but never called. Zero brute-force protection. | 2–3 hours |
| BLOCKER-5 | Missing Providers | Only OpenAI and Anthropic. Gemini, Bedrock, Mistral, Cohere, Azure missing. | 3–5 days |
| BLOCKER-6 | Payment Provider Swap | Remove Razorpay entirely. Install and integrate Dodo Payments SDK, webhook, checkout. | 1–2 days |

# 3. Full Deploy Checklist

## 3.1 Pre-Deploy: Code Completeness

|  | Item | Status |
| --- | --- | --- |
| ✅ | Server actions (keys, projects, budgets, alerts, dashboard, settings, subscription) | DONE |
| ✅ | TanStack Query hooks wired to all server actions | DONE |
| ✅ | QueryClientProvider + PostHogProvider mounted | DONE |
| ✅ | shadcn/ui components installed (12 components) | DONE |
| ✅ | Mock data files removed from codebase | DONE |
| ❌ | Trigger.dev sync pipeline (hourly sync, manual sync, daily tasks) | NOT STARTED |
| ❌ | handle_new_user() trigger in Supabase migrations | NOT STARTED |
| ❌ | 5 missing provider adapters (Gemini, Bedrock, Mistral, Cohere, Azure) | NOT STARTED |
| ❌ | Rate limiting enforced on login + key creation + API routes | NOT STARTED |
| ❌ | Dodo Payments: SDK installed, checkout session, webhook handler | NOT STARTED |
| ❌ | Dodo Payments: Discount/promo code admin API | NOT STARTED |
| ❌ | Missing pages: /keys/[id], /projects/[id], /reset-password, /pricing, /security | NOT STARTED |
| ❌ | Remove Razorpay SDK and all Razorpay-related code | NOT STARTED |
| ⚠️ | RLS policies audited and fixed | PARTIAL |

## 3.2 Pre-Deploy: Security Audit

|  | Security Item | Status |
| --- | --- | --- |
| ✅ | AES-256-GCM envelope encryption for API keys | DONE |
| ✅ | CRON_SECRET verification on cron routes (min 32 chars) | DONE |
| ✅ | Security headers: HSTS, X-Frame-Options, CSP, Referrer-Policy | DONE |
| ✅ | env.ts throws on validation failure in production | DONE |
| ❌ | RLS: Replace 'with check (true)' with company_id ownership | BLOCKER |
| ❌ | Rate limiting active on login, key creation, public routes | NOT STARTED |
| ❌ | Dodo webhook signature verification (Standard Webhooks spec) | NOT STARTED |
| ❌ | Verify no plaintext API keys in any response, log, or Sentry | NOT STARTED |
| ❌ | 2-user RLS test on every table | NOT STARTED |
| ❌ | Brute-force protection: exponential delay after 5 failed logins | NOT STARTED |

## 3.3 Pre-Deploy: Environment & Infrastructure

|  | Infrastructure Item | Status |
| --- | --- | --- |
| ✅ | Vercel project configured (preview + production) | DONE |
| ✅ | .env.example complete with all required variables | DONE |
| ✅ | CI pipeline: lint → type-check → build → tests | DONE |
| ✅ | Sentry + PostHog SDKs installed and configured | DONE |
| ✅ | vercel.json cron schedule configured | DONE |
| ❌ | Dodo Payments account created + KYC completed | NOT STARTED |
| ❌ | Dodo subscription products created (monthly + annual) | NOT STARTED |
| ❌ | Production Supabase project (separate from dev) | NOT STARTED |
| ❌ | Resend production domain verified | NOT STARTED |
| ❌ | Trigger.dev deployed to production environment | NOT STARTED |
| ❌ | All env vars set in Vercel production (Dodo keys, not Razorpay) | NOT STARTED |
| ❌ | DNS + SSL verified for production domain | NOT STARTED |
| ❌ | model_pricing table seeded with current prices | NOT STARTED |
| ❌ | BetterStack uptime monitoring configured | NOT STARTED |

## 3.4 Deploy Steps (Once Blockers Resolved)

| # | Deploy Step |
| --- | --- |
| 1 | Run pnpm build locally — must pass with zero errors |
| 2 | Run test suite: pnpm test (unit) + pnpm test:e2e (Playwright) |
| 3 | Verify Razorpay fully removed: grep -r 'razorpay' returns zero matches |
| 4 | Deploy to Vercel staging and verify all routes render |
| 5 | Run smoke tests: signup → add key → Dodo checkout → discount code → alert |
| 6 | Verify Supabase prod schema matches dev (supabase db push) |
| 7 | Switch Dodo to live mode (update API key + webhook secret in Vercel) |
| 8 | Deploy to production (vercel --prod) |
| 9 | Monitor Sentry error rates for 30 minutes |
| 10 | Verify Dodo webhook processes: subscription.active, payment.completed, canceled |
| 11 | Confirm emails deliver via Resend |

## 3.5 Post-Deploy Verification

| # | Post-Deploy Check |
| --- | --- |
| 1 | Sentry: zero new errors after 30 minutes |
| 2 | PostHog: signup, key_added, project_created events tracking |
| 3 | Trigger.dev: hourly sync cron fires successfully |
| 4 | Dodo: test subscription (trial → paid) in live mode |
| 5 | Dodo: discount code creation + deletion works via admin API |
| 6 | Resend: transactional emails delivered (check Resend dashboard) |
| 7 | BetterStack: all uptime monitors green |
| 8 | Monitor first 24 hours: error rates, signup funnel, sync success rate |

## 3.6 Rollback Triggers

Rollback immediately if: Sentry error rate > 5%, sync fails for > 50% of keys, plaintext API key found, Dodo webhook not processing, or P95 response time > 3 seconds.

Rollback command: Vercel Dashboard → Deployments → previous deployment → Promote to Production

# 4. Payment Provider: Razorpay → Dodo Payments

Dodo Payments replaces Razorpay as the sole payment provider. As a Merchant of Record, Dodo is the legal seller for all transactions. This means Dodo handles VAT, GST, and sales tax in 190+ countries automatically — API Lens does not need to register for tax in any jurisdiction.

| Factor | Razorpay (old) | Dodo Payments (new) |
| --- | --- | --- |
| Role | Payment gateway only | Merchant of Record (legal seller) |
| India support | Excellent (UPI, cards, wallets) | Good (INR payments supported) |
| International | Limited (India focus) | 190+ countries, auto-currency |
| Tax compliance | You handle Indian GST | Dodo handles all taxes globally |
| Promo codes | Coupons only (no trial extensions) | Full discount API: %, fixed, cycle limits |
| Pricing | 2% + tax (India) | 4% + 15¢ (subscriptions) / 4% + ₹4 (India) |
| Webhook format | Custom HMAC-SHA256 | Standard Webhooks spec |
| Next.js SDK | Basic | Official SDK + Supabase starter kit |
| Integration effort | N/A (already partial) | 1–2 days (remove Razorpay + add Dodo) |

## 4.1 Migration Steps

| # | Migration Step |
| --- | --- |
| 1 | pnpm remove razorpay |
| 2 | pnpm add dodopayments standardwebhooks |
| 3 | Delete lib/razorpay/ directory entirely |
| 4 | Delete app/api/webhooks/razorpay/route.ts |
| 5 | Create lib/dodo/client.ts (Dodo SDK init) |
| 6 | Rewrite app/api/subscription/create/route.ts (Dodo checkout session) |
| 7 | Create app/api/webhooks/dodo/route.ts (Standard Webhooks verification) |
| 8 | Create app/api/admin/discounts/route.ts (promo code CRUD) |
| 9 | Update lib/actions/subscription.ts (cancel via Dodo API) |
| 10 | Add Dodo migration: ALTER subscriptions table (add dodo_subscription_id, remove razorpay columns) |
| 11 | Remove all RAZORPAY_* env vars from Vercel |
| 12 | Add DODO_* env vars to Vercel |
| 13 | grep -r 'razorpay' — verify zero matches in entire codebase |

# 5. Remaining Backlog

| Priority | Item | Owner | Effort | Phase |
| --- | --- | --- | --- | --- |
| HIGH | Missing pages: /keys/[id], /projects/[id] | FE | 2–3 days | Pre-launch |
| HIGH | Missing pages: /reset-password, /pricing, /security | FE | 1–2 days | Pre-launch |
| HIGH | Project comparison view (2–3 side by side) | FE | 1 day | Pre-launch |
| HIGH | Settings split into sub-routes | FE | 1 day | Pre-launch |
| MEDIUM | Cost estimator save-and-compare | FE | 1 day | Pre-launch |
| MEDIUM | Onboarding wizard refinement | FE | 0.5 days | Pre-launch |
| MEDIUM | Demo mode with realistic fake data | FE + BE | 1 day | Pre-launch |
| MEDIUM | Monthly report generation + PDF export | BE | 2 days | Pre-launch |
| MEDIUM | Key rotation + waste detection tasks | BE | 1 day | Pre-launch |
| LOW | Remove framer-motion (~150KB savings) | FE | 0.5 hours | Pre-launch |
| LOW | Accessibility audit + colourblind-safe charts | FE | 1.5 days | Pre-launch |
| LOW | E2E test suite (Playwright) | QA | 2–3 days | Pre-launch |

# 6. Deployment Platform Recommendation

Given API Lens is a Next.js 15 app with Supabase, Trigger.dev, and Dodo Payments (MoR), targeting 10K–100K users:

Phase 1 (MVP Launch, 0–10K users): Vercel

Zero-config Next.js deployment, global CDN, built-in cron support, and the fastest path to production. At 10K users, costs stay at $60–150/month on Pro plan ($20/seat/month). Dodo Payments is provider-agnostic and works from any hosting platform.

Phase 2 (Growth, 10K–100K users): Vercel + Railway Hybrid

Keep Next.js frontend on Vercel. Move Trigger.dev background processing (sync pipeline, heavy provider API calls) to Railway for predictable container-based pricing. Total: $200–600/month for 100K users.

Why Dodo simplifies hosting decisions:

Unlike the old Razorpay + Paddle split which required location detection and routing, Dodo is a single provider that works everywhere. No Vercel geolocation headers needed, no multi-webhook complexity. One integration works for India and international users identically.

# 7. Recommended Path to Launch

| Timeline | Task | Owner |
| --- | --- | --- |
| Day 1–2 | BLOCKER-2 + BLOCKER-3 + BLOCKER-6: handle_new_user trigger + RLS fixes + Remove Razorpay, install Dodo | BE + Security |
| Day 1–2 | BLOCKER-4: Wire checkRateLimit() into login, key creation, public routes | Security |
| Day 3–9 | BLOCKER-1: Full Trigger.dev sync pipeline (hourly, manual, daily, alerts) | BE + Security |
| Day 3–7 | BLOCKER-5: Build 5 remaining provider adapters | BE |
| Day 7 | Dodo checkout, webhook, discount API, pricing page | All |
| Day 8–9 | Missing pages + security audit + accessibility | FE + Security |
| Day 10 | Full flow test + production env setup | All |
| Days 11–12 | Production deploy + 24-hour monitoring | All |

Estimated time to production-ready: 12 working days.

The Dodo Payments swap (BLOCKER-6) is 1–2 days of work. Since Dodo has an official Next.js + Supabase starter kit, much of the integration pattern is already documented. The sync engine (BLOCKER-1) remains the longest pole at 5–7 days.